## Slide 1: Values, Mission and Vision
“None of us is as smart as all of us.”
Ken Blanchard

## Slide 2: Vision is a Picture of Future Success
Vision of the Boy Scouts of America
The Boy Scouts of America will prepare every eligible youth in America to become a responsible, participating citizen and leader who is guided by the Scout Oath and Scout Law
Vision of a Boy Scout Troop or Lodge

## Slide 3: Values Are What We Believe In
Values are the core beliefs that guide or motivate our attitudes and actions
The Scout Oath and Law are statements of Scouting’s values
Values of a Boy Scout Troop or Lodge

## Slide 4: The Mission is Why We Exist
Mission: the purpose of an organization, often expressed as a Mission Statement
Mission of the Boy Scouts of America is to prepare young people to make ethical and moral choices over their lifetimes by instilling in them the values of the Scout Oath and Law.
Mission of a Boy Scout Troop or Lodge

## Slide 5: Criteria for a Meaningful Vision
Engages the heart and spirit
Leads toward a worthwhile goal
Gives meaning to an effort
Is simple
Is attainable
Can change over time

## Slide 6: Developing a Strategic Plan
Where are we now?
Where are we going?
How will we get there?
PLUS
What is the role of each member of our team?

## Slide 7: Team Based Project Planning
“No one can whistle a symphony. It takes an orchestra to play it.”
H. E. Luccock

## Slide 8: The Adventure of Scouting
A Scoutmaster trains boys to be leaders, makes available to them the resources and guidelines they need to lead well, and then steps into the background and lets them do their jobs.
The Scoutmaster Handbook

## Slide 9: Project Planning
“If you fail to plan, you plan to fail.”
Benjamin Franklin

## Slide 10: Five Stages of Team Based Project Planning
      Prepare a Project Overview
      Develop a Work Breakdown Structure
      Assign Responsibilities
      Put the Plan into Action
      Prepare a Closeout Report

## Slide 11: Project Overview
One page document setting forth summary plan
Identify the problem or opportunity
Identify the scope; what are we attempting to accomplish
Identify one or two clearly stated goals (outcome we desire) with three or four objectives (our actions to achieve our goals)
How will success be measured
Set forth the method or approach
Set forth risks and assumptions

## Slide 12: Purpose of the Project Overview
Helps to avoid the “Activity Trap”
Helps prevent “Scope Creep”

## Slide 13: Work Breakdown Structure
Identify and distribute the workload of the project
Breakdown each objective into separate activities necessary to complete the objective
Place the activities in order-what must be done, when , and in what order
Activities should pass the “SMART” test

## Slide 14: Activity Assignments
Each Team Member must have a clear understanding of the project
Each Team Member must understand exactly what his assignment is, the details and the availability of resources
The skills of each Team Member should be matched to the activities

## Slide 15: Put the Plan into Action
Trust is an important characteristic of a high performance team
Team Leader should monitor performance and progress
Each Team Member must have authority to work within his boundaries

## Slide 16: Project Closeout
Were the goals and objectives met
Was the project completed on time
How should we modify the project next time

## Slide 17: For Training Resources and More Information Visit:
http://training.oa-bsa.org/noac2015